For CareerPilot AI, we'll build it exactly as a software company would.

Phase 1: Authentication Module

We'll complete the entire Authentication module before moving to Resume Builder or Job Tracker.

The development flow for every feature will be:

Business Requirement

↓

Functional Requirement

↓

Database Design

↓

Entity

↓

Repository

↓

DTO

↓

Validation

↓

Mapper

↓

Service

↓

Controller

↓

Exception Handling

↓

Unit Testing

↓

REST API Testing

↓

Angular Frontend

↓

Selenium Testing

↓

Docker

↓

GitHub

This is the workflow used in enterprise projects.

STEP 1 — Business Requirements

Don't write code yet.

First define what Authentication should do.

Registration

The system should allow users to:

Register with email

Create a username

Enter password

Confirm password

Accept Terms & Conditions

Receive verification email

Prevent duplicate email

Prevent duplicate username

Login

The system should allow:

Login with email

Login with username

JWT Authentication

Refresh Token

Remember Me

User Profile

The user should be able to

Upload profile photo

Update bio

Add skills

Add experience

Add education

Security

BCrypt password

JWT

Refresh Token

Role Based Access

Permission Based Access

Token Blacklisting

STEP 2 — Database Design

Don't create entities yet.

Design the database first.

Initially we'll need these tables.

users

roles

permissions

user_roles

refresh_tokens

email_verification_tokens

password_reset_tokens

Later

profiles

profile_picture

education

experience

skills

STEP 3 — ER Diagram

User

----

id

username

email

password

enabled

created_at

updated_at

|

|

Role

----

id

role_name

|

|

Permission

----

id

permission_name

|

|

RefreshToken

------------

id

token

expiry

user_id

|

EmailVerificationToken

|

PasswordResetToken

STEP 4 — Decide Entity Relationships

For example

User

↓

OneToOne

↓

Profile

User

↓

OneToMany

↓

RefreshToken

User

↓

ManyToMany

↓

Role

Role

↓

ManyToMany

↓

Permission

Designing relationships first prevents costly changes later.

STEP 5 — Create Enums

Before entities, define values that shouldn't be hardcoded.

Examples:

RoleType

USER

RECRUITER

ADMIN

Another enum:

AccountStatus

ACTIVE

INACTIVE

LOCKED

SUSPENDED

And:

TokenType

ACCESS

REFRESH

STEP 6 — Create Constants

Create reusable constants.

JWT_EXPIRATION

REFRESH_EXPIRATION

MAX_LOGIN_ATTEMPTS

PASSWORD_REGEX

EMAIL_REGEX

API_PREFIX

DEFAULT_PAGE_SIZE

STEP 7 — Define API Contracts

Before coding controllers, decide the REST APIs.

Registration

POST

/api/v1/auth/register

Login

POST

/api/v1/auth/login

Refresh Token

POST

/api/v1/auth/refresh-token

Logout

POST

/api/v1/auth/logout

Forgot Password

POST

/api/v1/auth/forgot-password

Reset Password

POST

/api/v1/auth/reset-password

Verify Email

GET

/api/v1/auth/verify

User Profile

GET

/api/v1/users/profile

Update Profile

PUT

/api/v1/users/profile

Upload Image

POST

/api/v1/users/profile/image

STEP 8 — Define DTOs

Still no coding.

List the data objects you'll need.

RegisterRequest

RegisterResponse

LoginRequest

LoginResponse

RefreshTokenRequest

RefreshTokenResponse

ForgotPasswordRequest

ResetPasswordRequest

ProfileResponse

UpdateProfileRequest

STEP 9 — Validation Rules

Decide validation before implementation.

Email:

Required

Valid format

Maximum length

Password:

Minimum 8 characters

One uppercase

One lowercase

One number

One special character

Username:

4–20 characters

No spaces

Unique

STEP 10 — Decide Folder Contents

For auth:

controller

service

repository

entity

dto

mapper

validator

enums

For user:

controller

service

repository

entity

dto

mapper

For security:

config

jwt

filter

handler

service

STEP 11 — Start Coding

Only after all the above decisions are made should you begin implementation.

The recommended coding order is:

Enums

Constants

Entities

Repositories

DTOs

Validation

Mappers

Services

Security

Controllers

Global Exception Handler

Swagger Documentation

Unit Tests

REST Assured Tests

Angular Frontend

Selenium & Cucumber Tests

Docker

GitHub

CI/CD

Deployment

My recommendation

Since this is going to be your flagship project for interviews and potentially a SaaS product, don't rush into coding. Spend a little time on the design because it will make everything that follows much cleaner.

I suggest we build this as if we're a real software team. For every feature, I'll help you produce:

Business requirements

Functional requirements

Database schema

ER diagram

Folder structure

API specification (OpenAPI/Swagger)

Entity relationships

DTO design

Validation rules

Backend implementation

Testing (JUnit, Mockito, REST Assured)

Angular frontend

Selenium + Cucumber automation

Dockerization

GitHub Actions

Kubernetes deployment

By the end, you'll have a production-quality project with both strong code and strong engineering documentation—exactly the kind of project that stands out to recruiters.

ChatGPT can make mistakes. Check important info.

No file chosen